# Planning Logic – Calculate Family Expenses using ServiceNow

A Sprint is a fixed time period in which the team completes specific, prioritized tasks.
An Epic is a large feature or module broken down into smaller Stories.
A Story is a specific development task derived from an epic.
A Story Point represents the effort required to complete a story.

# Story Point Difficulty

| Story Point | Difficulty |
| --- | --- |
| 1 | Very Easy Task |
| 2 | Easy Task |
| 3 | Moderate Task |
| 5 | Difficult Task |

Sprint 1 (1 Day) – Instance Setup & Core Table Creation

| Story ID | Task Description | Story Points |
| --- | --- | --- |
| CFE-1 | Set up ServiceNow Personal Developer Instance | 2 |
| CFE-2 | Create and activate Update Set | 1 |
| CFE-3 | Create Family Expenses table with required fields | 3 |
| CFE-4 | Configure auto-number generation and form layout | 2 |

Total Sprint 1 Story Points: 8

Sprint 2 (1 Day) – Daily Expense Management & Relationships

| Story ID | Task Description | Story Points |
| --- | --- | --- |
| CFE-5 | Create Daily Expenses table with required fields | 3 |
| CFE-6 | Configure reference relationship between tables | 2 |
| CFE-7 | Add related list to Family Expenses form | 1 |

Total Sprint 2 Story Points: 6

Sprint 3 (1 Day) – Automation & Testing

| Story ID | Task Description | Story Points |
| --- | --- | --- |
| CFE-8 | Create Business Rule to update total expenses automatically | 5 |
| CFE-9 | Test application functionality and validate automation | 2 |

Total Sprint 3 Story Points: 7

Velocity Calculation

- Total Story Points Completed = 21

- Number of Sprints = 3

- Velocity = Total Story Points / Number of Sprints

- Velocity = 7 Story Points per Sprint