# Project Planning Phase – Calculate Family Expenses using ServiceNow

Date: 20 Feb 2026

Team ID: LTVIP2026TMIDS24859

Project Name: Calculate Family Expenses using ServiceNow

Mentor Name: Dr Shaik Salma Begum

Maximum Marks: 5 Marks

# Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | ServiceNow Setup | CFE-1 | Set up Personal Developer Instance | 2 | High | Member 1 |
| Sprint-1 | Update Set Creation | CFE-2 | Create and activate update set | 1 | High | Member 1 |
| Sprint-1 | Family Expenses Table Setup | CFE-3 | Create Family Expenses table with fields | 3 | High | Member 1 |
| Sprint-1 | Form Configuration | CFE-4 | Configure form layout and field properties | 2 | High | Member 1 |
| Sprint-2 | Daily Expenses Table Setup | CFE-5 | Create Daily Expenses table | 3 | High | Member 1 |
| Sprint-2 | Relationship Setup | CFE-6 | Configure relationship between tables | 2 | High | Member 1 |
| Sprint-2 | Related List Setup | CFE-7 | Display related records | 1 | High | Member 1 |
| Sprint-3 | Business Rule Automation | CFE-8 | Create business rule for automatic calculation | 5 | Medium | Member 1 |
| Sprint-3 | Testing and Validation | CFE-9 | Test and validate system functionality | 2 | Low | Member 1 |

# Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 1 Day | 17 Feb 2026 | 17 Feb 2026 | 8 | 17 Feb 2026 |
| Sprint-2 | 6 | 1 Day | 18 Feb 2026 | 18 Feb 2026 | 6 | 18 Feb 2026 |
| Sprint-3 | 7 | 1 Day | 19 Feb 2026 | 19 Feb 2026 | 7 | 19 Feb 2026 |

# Velocity Calculation

Total Story Points Completed = 21

Number of Sprints = 3

Velocity = Total Story Points / Number of Sprints

Velocity = 7 Story Points per Sprint